CampaignForge AI — Beta Testing Plan

Version 1.0 | March 2026

Confidential

1. Executive Summary

CampaignForge AI is seeking 20-50 beta testers to validate our multi-agent marketing platform before public launch.

Beta testers will get free access to the Growth plan ($149/mo value) for 3 months in exchange for weekly feedback, 2 user interviews, and permission to use their testimonials.

Beta program runs April-June 2026.

2. Beta Program Goals

- Validate product-market fit with real users running real campaigns

- Identify UX friction points in the campaign creation workflow

- Test platform publishing reliability across X, LinkedIn, Facebook, Instagram

- Measure key metrics: time-to-first-campaign, campaign completion rate, content approval rate

- Collect 10+ publishable testimonials for Product Hunt launch

- Achieve NPS > 40 among beta cohort

3. Target Beta Testers (Ideal Profile)

| Segment | Description | Why They Matter | # Target |
| --- | --- | --- | --- |
| Freelance Marketers | Solo marketers managing 2-5 clients | Core ICP, highest pain | 10 |
| Small Agency Owners | 2-10 person agencies | Validates agency-mode | 5 |
| Startup Founders | Technical founders doing their own marketing | Early adopters, word-of-mouth | 10 |
| Marketing Managers | In-house at SMBs (10-50 employees) | Enterprise signal | 5 |
| Content Creators | YouTubers, podcasters, newsletter writers | Content repurpose use case | 5 |

Disqualifying criteria: Enterprise companies (>500 employees), agencies with existing AI tools, users who can't commit to weekly feedback.

4. Beta Tester Recruitment Channels

| Channel | Tactic | Expected Signups |
| --- | --- | --- |
| X/Twitter | "Looking for 20 marketers to test our AI agency" thread + DMs to marketing influencers | 15 |
| LinkedIn | Personal posts + marketing group posts | 10 |
| Reddit | r/marketing, r/SaaS, r/startups — "Built an AI marketing platform, need beta testers" | 10 |
| Product Hunt | "Coming Soon" page with waitlist | 5 |
| Indie Hackers | Community post + founder story | 5 |
| Cold Email | Targeted outreach to freelance marketers via AgentMail | 10 |
| Personal Network | Friends, colleagues, past clients | 5 |

5. Beta Testing Phases

Phase 1: Alpha (Week 1-2) — 5 testers

Goal: Smoke test core flow (signup → brief → agents → review → approve)

Scope: Campaign creation, content generation, basic approval

What to test: Onboarding flow, campaign wizard, agent pipeline, content quality

Success criteria: 80% complete a campaign without support intervention

Phase 2: Closed Beta (Week 3-6) — 20 testers

Goal: Validate full feature set with diverse user types

Scope: All features including publishing, scheduling, calendar, analytics, team

What to test: Platform publishing, content repurpose, scheduling, team collaboration, billing

Success criteria: 60% create 3+ campaigns, NPS > 30

Phase 3: Open Beta (Week 7-10) — 50 testers

Goal: Scale testing, stress test infrastructure, collect testimonials

Scope: Full platform including white-label, templates, API

What to test: Performance at scale, edge cases, advanced features

Success criteria: <1% error rate, 90% uptime, 10+ testimonials collected

6. What Beta Testers Get

- Free Growth plan ($149/mo) for 3 months

- Direct Slack channel with founding team

- Priority feature requests

- "Founding Member" badge (permanent 30% discount after beta)

- Early access to new features

- Co-marketing opportunities (featured case study)

7. What We Ask From Beta Testers

- Create at least 3 campaigns per week

- Complete weekly 5-minute survey (Google Form)

- Participate in 2 user interviews (30 min each, Zoom)

- Report bugs via dedicated Slack channel or in-app feedback

- Permission to use anonymized usage data for product improvement

- Optional: Record a 60-second testimonial video

- Optional: Write a review on G2/Capterra after public launch

8. Feedback Collection Framework

| Method | Frequency | Tool | Owner |
| --- | --- | --- | --- |
| In-app NPS | After every 5th campaign | Built-in modal | Product |
| Weekly survey | Every Friday | Google Forms | Product |
| Bug reports | Continuous | Slack #bugs channel | Engineering |
| User interviews | 2 per tester | Zoom + Notion notes | Product |
| Usage analytics | Continuous | PostHog / internal | Data |
| Feature requests | Continuous | Slack #requests | Product |

9. Key Metrics to Track

| Metric | Target | How Measured |
| --- | --- | --- |
| Time to first campaign | <5 minutes | Backend timestamp diff |
| Campaign completion rate | >80% | Completed / Started campaigns |
| Content approval rate | >70% | Approved / Generated content pieces |
| Publishing success rate | >95% | Published / Attempted publishes |
| Weekly active users | >60% of beta cohort | Users with 1+ campaign/week |
| NPS score | >40 | In-app survey |
| Bug reports per user per week | <2 | Slack channel count |
| Session duration | >10 minutes | Analytics |
| Feature adoption | >50% use publishing | Feature usage tracking |
| Churn (beta quit rate) | <20% | Users inactive >2 weeks |

10. Bug Severity Classification

| Severity | Definition | Response Time | Examples |
| --- | --- | --- | --- |
| P0 Critical | System down, data loss, security breach | 2 hours | Login broken, campaigns lost, API keys exposed |
| P1 High | Core feature broken, no workaround | 24 hours | Agent pipeline stuck, content not saving, publishing fails |
| P2 Medium | Feature impaired, workaround exists | 3 days | Calendar drag-drop glitchy, analytics show wrong data |
| P3 Low | Cosmetic, minor UX issue | Next sprint | Typo, alignment off, tooltip missing |

11. Beta Testing Checklist (What Testers Should Try)

Onboarding:

- Sign up with email via Clerk

- Complete profile setup

- Create first client with brand profile

Campaign Creation:

- Create campaign using wizard (3-step flow)

- Try Magic Brief (paste website URL for auto-extraction)

- Use a campaign template

- Watch agents work in real-time via SSE dashboard

- Review and approve/revise content at human review checkpoint

Content Management:

- Approve, edit, and reject content pieces

- Repurpose content to different platforms

- Generate A/B variants

- Generate AI images for content

- Add comments on content pieces

Publishing & Scheduling:

- Connect X/LinkedIn/Facebook via OAuth

- Publish content directly to connected platforms

- Schedule content via calendar

- Drag-and-drop reschedule on calendar

- Switch between month and week views

Analytics & Intelligence:

- View campaign analytics

- Check trending topics

- Review cross-campaign insights

- Run competitive intelligence scan

Team & Settings:

- Invite team member

- Change member roles

- Update org settings

- Create and manage API keys

- Set up notifications

Billing:

- View pricing plans

- Upgrade via Stripe checkout

12. Timeline

| Date | Milestone |
| --- | --- |
| Apr 1, 2026 | Beta program announced, recruitment begins |
| Apr 7 | Alpha testing starts (5 testers) |
| Apr 14 | Alpha feedback review, bug fixes |
| Apr 21 | Closed beta starts (20 testers) |
| May 5 | Mid-beta survey, first user interviews |
| May 19 | Feature freeze for beta feedback |
| Jun 2 | Open beta starts (50 testers) |
| Jun 16 | Final survey, testimonial collection |
| Jun 23 | Beta program ends |
| Jun 30 | Public launch + Product Hunt |

13. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Low tester engagement | Weekly Slack reminders, gamification (leaderboard), personal DMs |
| Too many bug reports | Triage with severity levels, daily standup on P0/P1s |
| Negative feedback | Treat as gift; rapid iteration; transparent changelog |
| Testers churning | Personal onboarding call, check-in if inactive >5 days |
| LLM quality issues | QA agent catches most; human review gate; prompt tuning from feedback |
| Publishing API failures | Retry logic (3 attempts), graceful error messages, manual fallback instructions |
| Data privacy concerns | Clear privacy policy, anonymized analytics, no sharing of campaign content |

14. Contact

Founder: [Founder Name]

Email: beta@campaignforge.ai

Slack: CampaignForge Beta Community

Website: https://campaignforge-ai-three.vercel.app